Meridian Elevator Group

Requirements Specification

Carve-out & separation discovery · locked baseline v1.0

Noema · Niya Consulting — June 2026

SAMPLE — illustrative engagement data · Confidential, for discussion purposes

# Document control

| Version | v1.0 — generated from locked discovery baseline (2026-06-05 · 14:02) |
| --- | --- |
| Prepared by | Noema · engagement principal, Niya Consulting |
| Approved by | K. Maurer, CFO — Meridian Elevator Group |
| Traceability | Every requirement carries its source: discovery item → interview moment |
| Change control | Re-exported from Noema on baseline change; manual edits are versioned in-platform |

# 1 · Scope and conventions

This specification covers the processes in the separation perimeter: Procure-to-Pay, Order-to-Cash, Record-to-Report, and the supporting application estate, across three sites (DE plant, IT plant, global SSC). Requirements are stated solution-neutrally; “Target” denotes the future stand-alone platform regardless of vendor.

Priority uses MoSCoW (Must / Should / Could). Fit reflects the locked assessment: Fit, Config, Integration, or Custom. The source column traces each requirement to the discovery item and the interview moment that evidence it — the same trace is navigable live in Noema.

# 2 · Procure-to-Pay

## 2.1 · Pricing and supplier master

| ID | Requirement | Priority | Fit | Source / trace |
| --- | --- | --- | --- | --- |
| R-007 | Maintain a standalone VAT code set for the IT entity, validated at invoice capture without manual mapping. | Must | Config | DI-014 · M. Rossi, INT-04 14:31 |
| R-008 | Operate an own price master; the parent price feed is severed at day one with a 4-week dual-run. | Must | Config | DI-015 / OP-01 · INT-04 14:32 |
| R-009 | Run accounts-payable workflow independent of the parent shared service centre by end of TSA (9 months). | Must | Process | DI-016 / OP-02 · INT-01 10:05 |
| R-010 | Maintain a slim supplier master with deduplication on VAT ID and IBAN. | Should | Config | INT-05 · J. Weiss 11:52 |

## 2.2 · Approvals and ordering

| ID | Requirement | Priority | Fit | Source / trace |
| --- | --- | --- | --- | --- |
| R-011 | Route approvals by value threshold and category, with a complete audit trail; no email-based approvals above €1k. | Must | Config | DI-021 · J. Weiss, INT-05 11:40 |
| R-012 | Provide touchless PO creation for approved requisitions at or below €50k. | Should | Config | INT-01 · K. Maurer 10:30 |
| R-013 | Implement the German works-council review as a statutory hold step in the approval workflow (DE scope). | Must | Config | V-03 · H. Brandt, INT-02 09:55 |

## 2.3 · Invoice capture and payment

| ID | Requirement | Priority | Fit | Source / trace |
| --- | --- | --- | --- | --- |
| R-014 | Receive and validate SdI / FatturaPA e-invoices natively (IT scope); eliminate manual rekeying entirely. | Must | Integration | GAP-002 / DI-014 · INT-04 14:31 |
| R-015 | Generate the Italian protocol register system-side in statutory format. | Must | Config | V-02 · M. Rossi, INT-04 14:38 |
| R-016 | Execute payment runs from an own treasury workbench with direct bank connectivity; no dependence on parent treasury after day one. | Must | Integration | GAP-006 / DI-016 · INT-01 10:05 |
| R-017 | Perform automated 3-way match with exception workbench and SLAs. | Should | Config | GAP-005 · INT-05 11:45 |

# 3 · Order-to-Cash

| ID | Requirement | Priority | Fit | Source / trace |
| --- | --- | --- | --- | --- |
| R-018 | Operate an own credit policy with external bureau integration; no dependence on the parent bureau feed. | Must | Integration | GAP-007 / DI-024 · INT-06 11:08 |
| R-019 | Issue SdI-compliant outbound invoices including bollo stamp duty handling (IT scope). | Must | Integration | V-04 · L. Conti, INT-06 11:20 |
| R-020 | Provide a collections workbench with three-step dunning and promise-to-pay tracking. | Should | Config | GAP-009 · INT-06 11:32 |
| R-021 | Retain the existing WMS; integrate via standard interfaces for fulfilment and shipping. | Should | Integration | INT-08 · P. Lang 10:20 |

# 4 · Record-to-Report and estate

| ID | Requirement | Priority | Fit | Source / trace |
| --- | --- | --- | --- | --- |
| R-022 | Operate an own general ledger and produce the group reporting pack independently of the parent consolidation platform by end of TSA (12 months). | Must | Process | GAP-010 / DI-018 · INT-03 09:12 |
| R-023 | Re-paper intercompany flows with the former parent as third-party trade, including tax treatment. | Must | Process | GAP-011 · INT-01 10:22 |
| R-024 | Disposition each of the 60+ parent-hosted applications (rehost / replace / retire) before cutover planning. | Must | Process | OP-03 / DI-022 · INT-07 15:02 |

# Appendix · Reading the trace

Each source reference is navigable in Noema: the requirement opens its assessment row, the underlying discovery item, and the exact transcript moment — speaker, timestamp, sentence. Nothing in this document is more than three clicks from the words that evidence it.

This is a sample export on illustrative engagement data. Formatting, numbering and traceability mirror a live engagement export.